**Project 274– Recommendation system**

Business objective-

**To recommend books to the Users according to the features**

**Extracted from the dataset**

* The Book Crossing dataset consists of 3 files, viz. Users, Books and Ratings. The detail information of the

Datasets are as per below:

**Books Dataset Users dataset Ratings Dataset**

**Milestones: Phase 1**

|  |  |  |
| --- | --- | --- |
| **Milestone** | **Duration** | **Task start - End Date** |
| Kick off and Business Objective discussion | 1 day | 31-07-2023 |
| Data set Details | 1 Week – 1 ½ week | 01-08-2023 |
| EDA 1 | 1 Weeks – 1 ½ week | 07-08-2023,08-08-2023 |
| EDA 2 | 1 Week – 1 ½ week | 14-08-2023,15-08-2023 |
| Recommendation system | 1 week | 21-08-2023,22-08-2023 |
| Feedback |  |
| Deployment | 1 Week | 28-08-2023,29-08-2023 |
| Final presentation | 1 day | 04-09-2023 |

Protocols:

1. All participants should add here to agreed timelines and timelines will not be extended
2. All the documentation – Final presentation and R/python code to be submitted before the final presentation day
3. All the participants must attend review meetings